# Initial Project Planning Template

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3233 |
| Project Name | AI STUDY BUDDY API |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & login | USN-1 | As a user, I can create an account using my email and password. | 2 | High | Yasmeen. A | 23-SEP-2026 | 24-SEP-2026 |
| Sprint-1 | Registration & login | USN-2 | As a user, I can securely log in using my email and password. | 1 | High | Abinaya. A | 25-SEP-2026 | 26-SEP-2026 |
| Sprint-2 | Quiz Generation | USN-3 | As a student, I can generate quizzes based on a selected topic. | 2 | Low | Vishali. S | 27-SEP-2026 | 28-SEP-2026 |
| Sprint-1 | AI Doubt Solving | USN-4 | As a student, I can ask questions and receive AI-generated answers | 2 | Medium | Deepika. M | 29-SEP-2026 | 30-SEP-2026 |
| Sprint-2 | Personalized Study Plan | USN-5 | As a student, I can get a personalized study plan based on my subjects and goals. | 1 | High | Yasmeen. A | 30-SEP-2026 | 30-SEP-2026 |